AMLIQ v2

Codebase Audit & Sprint Plan

Claims vs. Reality | Gap Analysis | Remediation Sprints

April 2026 | CONFIDENTIAL

# Part 1: Codebase Audit Results

A line-by-line code audit was performed on the entire AMLIQ v2 repository. Every file in internal/screening, internal/ingestion, internal/billing, internal/storage, api/, web/, cmd/, and migrations/ was read and analyzed. Below are the findings.

## 1.1 Screening Engine (6-Layer Cascade)

The documentation claims a 6-layer cascade matching engine. Here is what each layer actually contains:

| Layer | Documented Claim | Actual Implementation | Status |
| --- | --- | --- | --- |
| 1. Exact Match | String normalization + case-insensitive comparison | FULLY IMPLEMENTED in exact.go. Unicode NFC, case fold, punctuation strip. Tests in exact_test.go. Wired in engine.Screen() line 43. | DONE |
| 2. Fuzzy Match | Jaro-Winkler similarity with configurable threshold | FULLY IMPLEMENTED in fuzzy.go + jaro_winkler.go (89 lines, from scratch). Threshold 0.75. Tests pass. Wired in engine line 44. | DONE |
| 3. Phonetic | Soundex encoding for pronunciation matching | FULLY IMPLEMENTED in phonetic.go + soundex.go (50 lines). Full Soundex map. Tests pass. Wired in engine line 45. | DONE |
| 4. Token | Jaccard similarity on tokenized name parts | FULLY IMPLEMENTED in token.go. Tokenizes, filters >2 chars, removes titles (Mr/Mrs/Dr). Wired in engine line 46. | DONE |
| 5. Embedding | Cosine similarity via pgvector. Cross-language semantic matching. | CODE EXISTS but NOT WIRED. embedding.go, embedding_pgvec.go, embed_batch.go all have real logic. pgvector migration exists (020). PgvectorMatcher never called by Engine.Screen(). | PARTIAL |
| 6. Graph | Relationship traversal for sanctioned network detection | MOSTLY STUB. graph.go Match() returns empty slice (no-op). MatchByID() has logic but is never called. No graph DB backend implemented. | STUB |

Verdict: The engine is a 4-layer cascade in production. Embedding is 90% done but disconnected. Graph is 20% done.

## 1.2 Sanctions List Ingestion

All 8+ documented sanctions list parsers are fully implemented with real parsing logic and tests:

| List | Format | Implementation | Status |
| --- | --- | --- | --- |
| OFAC SDN | CSV/DEL pipe-delimited | Full parser, filters vessels/aircraft | DONE |
| EU FSF | Semicolon CSV | Multi-row aggregation by entity ID | DONE |
| UN Consolidated | XML | Handles INDIVIDUAL + ENTITY types | DONE |
| UK OFSI | Custom CSV | Full parser with tests | DONE |
| SECO (Swiss) | XML | Full parser with tests | DONE |
| OpenSanctions | JSON/CSV | Full parser with tests | DONE |
| Israeli MOD | Custom format | Full parser with tests | DONE |
| Israeli NBCTF | Custom format | Full parser, builds entity model | DONE |
| Custom Lists | User-provided | Supported via custom.go | DONE |

Verdict: Ingestion is production-ready. Delta engine, ETag caching, and batch sync all work.

## 1.3 API Endpoints

The router registers 50+ endpoints across 11 sub-routers. Every documented endpoint was traced to its handler:

| API Group | Documented Endpoints | Actual State | Status |
| --- | --- | --- | --- |
| Screening | POST /screen, GET /{id}, demo | All handlers real with usage enforcement | DONE |
| Batch | POST /batch, GET status/results | Async job processing, CSV/JSONL export | DONE |
| Alerts | GET/PUT alerts + resolve | Full with audit logging | DONE |
| Config | GET/PUT config | Admin-only with validation | DONE |
| Audit Trail | GET /audit, GET /{id} | Full tenant-isolated audit | DONE |
| Lists | GET/POST lists + marketplace | Full with sync service & marketplace | DONE |
| Dataset | GET /latest, GET /delta | Full with delta engine | DONE |
| Widget/iFrame | GET widget.js, POST /screen | Full with CORS & API key auth | DONE |
| Billing | Products, checkout, usage, subscriptions, invoices, seats | Products & plans: REAL. Checkout/usage/subs: CONDITIONAL (requires LS env vars, returns 503 without). Seats: STUBBED (returns fake ID, empty list). | PARTIAL |
| Compliance | Cases, PEP, UBO, EDD, media, reports | ALL handlers real with full CRUD | DONE |
| Analytics | Dashboard + analytics | Full with screening/alert metrics | DONE |
| Auth/Team | Login, invite, roles | Full OAuth + JWT + RBAC | DONE |
| Txn Monitoring | POST /txn/screen, alerts | Full transaction screening | DONE |
| Health | GET /health, /ready | Full with DB connectivity check | DONE |

## 1.4 Frontend (React Dashboard)

The web application is a mature, production-grade React app with 46 pages, 99 components, and full routing:

| Area | Claim | Reality | Status |
| --- | --- | --- | --- |
| Pages | Full dashboard + compliance | 46 page files across dashboard, compliance, billing, admin, auth, marketing | DONE |
| Components | Apple HIG design system | 99 components across 10+ categories. Full HIG compliance with Tailwind. | DONE |
| Routing | Protected + lazy-loaded | 3 route modules, code splitting, Suspense, ProtectedRoute wrapper | DONE |
| i18n | Multi-language | 3 languages: English, Arabic, Hebrew | DONE |
| API Client | Centralized | 17 API modules covering all endpoints | DONE |
| Tests | Unit + E2E | 50 component tests (Vitest) + 9 E2E suites (Playwright). Real assertions. | DONE |

Verdict: Frontend is production-ready. This is NOT scaffolding.

## 1.5 Billing & Monetization

| Component | Claim | Reality | Status |
| --- | --- | --- | --- |
| Plans Registry | 5 products x 3 tiers | All 15 plans defined with pricing, limits, features in plans_registry.go | DONE |
| LS Checkout | LemonSqueezy integration | Real HTTP client, checkout URL generation, promo codes, billing periods | DONE |
| Webhooks | Subscription lifecycle | HMAC-SHA256 verification, 6 event types, DB persistence | DONE |
| Usage Metering | Per-product tracking | Middleware records usage, enforcer blocks over-quota, DB metrics | DONE |
| Seats Mgmt | Team seat licensing | STUBBED: POST returns fake ID, GET returns empty array. No DB persistence. | STUB |
| Invoices | Monthly auto-generation | Handler exists but depends on LS config | PARTIAL |
| LS Config | Environment-driven | All billing returns 503 if LS env vars not set. No graceful fallback. | PARTIAL |

## 1.6 Database & Storage

30+ migrations creating a comprehensive schema. PostgreSQL with pgx driver. Notable:

- Entities table: Full JSONB names/identifiers, soft delete, trigram FTS (migration 018)

- pgvector: 384-dim embedding column with IVFFlat index (migration 020) - infrastructure ready but unused by engine

- Billing tables: subscriptions, invoices, seats, usage_records, billing_events - all migrated

- Compliance tables: cases, case_comments, adverse_media, beneficial_owners, edd_reports, pep_profiles, transactions

- Audit: Immutable hash-chained audit log

## 1.7 Test Coverage Summary

| Category | Test Files | Quality |
| --- | --- | --- |
| Go Backend | 262 test files | Table-driven, real assertions |
| React Components | 50 test files | Vitest, @testing-library |
| E2E (Playwright) | 9 test suites | Chromium + iPhone 13 |
| TOTAL | 321 test files | Production-grade |

# Part 2: All Identified Gaps

Consolidating every gap found during the audit, categorized by severity:

## 2.1 Critical Gaps (Blocking for Market Credibility)

- Embedding layer not wired into Engine.Screen(). The code exists, pgvector infra exists, but Engine.Screen() never calls PgvectorMatcher. The docs claim 6 layers but only 4 run. Cross-language matching (Arabic/Hebrew names) depends on this.

- Graph layer is a no-op stub. Match() returns empty slice. No graph DB backend. MatchByID() has logic but is never called. Relationship/network detection is non-functional.

- No PEP database or screening capability. PEP API endpoints exist (POST /pep/screen) but there is no PEP data source. No PEP list ingestion, no RCA (Relatives & Close Associates) mapping. Every bank requires PEP screening.

- No adverse media pipeline. GET /media/entity/{id} handler exists but no media ingestion, no news feed monitoring, no AI classification. World-Check monitors thousands of sources across 60+ risk topics.

- Sanctions list coverage is 8 lists vs industry standard 50+. Missing: DFAT (Australia), MAS (Singapore), HKMA, Japan FSA, India MHA, Canada OSFI, South Korea, UAE, Saudi Arabia, and dozens more. World-Check covers 700+.

## 2.2 High-Priority Gaps

- Billing seats management is stubbed. POST /seats returns fake ID. GET /seats returns empty []. No database persistence. Dashboard product cannot manage team seats.

- Billing graceful degradation missing. All billing endpoints return 503 if LS env vars not set. Should have a free-tier/trial fallback. Variant IDs are hardcoded in plan definitions, not from config.

- No continuous/ongoing monitoring. AMLIQ does point-in-time screening only. No webhook notifications when a previously-screened entity gets sanctioned. World-Check On Demand provides real-time delta monitoring.

- No regulatory enforcement actions database. No ingestion from SEC, FCA, FINMA, BaFin or other regulatory enforcement sources.

- Case management workflow too basic. Cases have assign/escalate/resolve but lack: SLA timers, four-eyes dual-approval, bulk disposition, priority queues, or ticketing integrations.

## 2.3 Medium-Priority Gaps

- No SAR/STR regulatory report templates. POST /reports/generate exists but no jurisdiction-specific SAR templates (US FinCEN, UK NCA, EU FIU).

- Webhook OrderCreated handler is empty. In handler_webhook_persist.go, the order_created event handler returns nil without doing anything.

- No SOC 2 / ISO 27001 compliance infrastructure. Enterprise buyers will require certifications. No evidence of compliance preparation.

- SDK products (Go, Python, Node) not found in repo. The billing system sells SDK plans but no downloadable SDK packages exist in the repository.

# Part 3: Sprint Remediation Plan

14 sprints across 7 months to close all identified gaps and achieve World-Check feature parity on the dimensions that matter. Each sprint is 2 weeks.

## Sprint Overview

| Sprint | Name | Duration | Priority | Dependencies |
| --- | --- | --- | --- | --- |
| S-35 | Wire Embedding Layer | 2 weeks | CRITICAL |  |
| S-36 | Graph Matching v1 | 2 weeks | CRITICAL |  |
| S-37 | PEP Data & Screening | 2 weeks | CRITICAL |  |
| S-38 | Adverse Media Pipeline | 2 weeks | CRITICAL |  |
| S-39 | Expanded Sanctions Lists | 2 weeks | CRITICAL |  |
| S-40 | Continuous Monitoring | 2 weeks | HIGH |  |
| S-41 | Billing Hardening | 2 weeks | HIGH |  |
| S-42 | Case Management v2 | 2 weeks | HIGH |  |
| S-43 | Enforcement Actions DB | 2 weeks | HIGH |  |
| S-44 | SDK Packages | 2 weeks | MEDIUM |  |
| S-45 | SAR/STR Report Templates | 2 weeks | MEDIUM |  |
| S-46 | Payment Rail Integration | 2 weeks | MEDIUM |  |
| S-47 | SOC 2 Prep & Hardening | 2 weeks | MEDIUM |  |
| S-48 | Launch Readiness & QA | 2 weeks | CRITICAL |  |

## Sprint S-35: Wire Embedding Layer (Weeks 1-2)

Objective

Connect the existing embedding infrastructure to Engine.Screen() to enable cross-language semantic matching.

Tasks

- Instantiate PgvectorMatcher in Engine constructor: Pass DB connection and embedding config to the engine. Add embedding as Layer 5 in the cascade.

- Implement embedding generation on entity ingestion: When sanctions lists are synced, auto-generate embeddings for all new/modified entities using the EmbeddingGenerator batch processor.

- Add embedding config to TenantConfig: Enable/disable embedding layer per tenant. Default OFF for Lite plans, ON for Pro/Enterprise.

- Wire OpenAI embedding API: Configure text-embedding-3-small endpoint. Add fallback to local embedding model (e.g., all-MiniLM-L6-v2).

- Integration tests: Test Arabic name -> Hebrew transliteration matching. Test cross-script matching (Cyrillic -> Latin). Benchmark latency impact.

Acceptance Criteria

Engine.Screen() calls embedding layer for Pro/Enterprise tenants. Cross-language name matching works with <50ms added latency. All existing tests still pass.

## Sprint S-36: Graph Matching v1 (Weeks 3-4)

Objective

Replace the no-op Graph layer with a functional relationship matcher using PostgreSQL JSONB.

Tasks

- Design graph schema: Create relationships table (entity_a_id, entity_b_id, relationship_type, confidence, source). Types: FAMILY, BUSINESS, ALIAS, ASSOCIATE.

- Implement PostgreSQL-backed GraphDB: Replace the empty interface with pgx-backed repository. Support 2-hop traversal (entity -> relations -> their relations).

- Wire Match() in Engine.Screen(): When screening returns a near-miss, check if the entity has sanctioned relations. Boost confidence if graph links found.

- Ingest relationship data: Parse relationship data from OpenSanctions (which includes associate links). Parse OFAC alt names as ALIAS relationships.

- Tests: Test 1-hop and 2-hop traversal. Test relationship scoring. Test performance with 10K+ relationships.

Acceptance Criteria

Graph layer returns real evidence for entities with known associations. Network detection identifies 1st and 2nd degree sanctioned connections.

## Sprint S-37: PEP Data & Screening (Weeks 5-6)

Objective

Add Politically Exposed Persons screening, the single most important feature gap for bank sales.

Tasks

- Integrate PEP data sources: OpenSanctions PEP dataset (free, comprehensive), EveryPolitician dataset, national PEP registries where available.

- Build PEP ingestion parser: Parse PEP profiles with: name, title, country, position, start/end dates, political party, and risk level classification.

- Implement RCA (Relatives & Close Associates) mapping: Store family/business relationships between PEPs and associates. Enable screening to flag PEP connections.

- PEP classification tiers: Tier 1 (heads of state, ministers), Tier 2 (senior officials), Tier 3 (regional/local officials), Tier 4 (associates/family).

- Wire to existing PEP API endpoints: POST /pep/screen already exists. Populate it with real PEP matching logic. Add PEP-specific scoring weights.

- Dashboard PEP page: Frontend PEP screening page already exists. Wire it to real data.

Acceptance Criteria

PEP screening returns matches with classification tier, RCA relationships, and position history. Coverage: 100+ countries.

## Sprint S-38: Adverse Media Pipeline (Weeks 7-8)

Objective

Build an AI-powered adverse media monitoring system to compete with World-Check's media coverage.

Tasks

- News feed ingestion: Integrate GDELT Project (free, real-time global news), Google News RSS, and NewsAPI. Parse articles for entity mentions.

- AI risk classification: Use LLM (GPT-4o-mini or Claude Haiku) to classify articles into risk categories: fraud, corruption, money laundering, terrorism financing, sanctions evasion, drug trafficking, cybercrime, tax evasion, human trafficking.

- Entity matching: Use the screening engine itself to match media mentions against entity database. Link articles to entity profiles.

- Adverse media scoring: Score based on: source credibility, article recency, severity of allegation, number of independent sources, official vs. alleged.

- Storage & API: Store in adverse_media table (already exists). Wire GET /media/entity/{id} to return real results. Add webhook notifications for new adverse media hits.

- Dashboard: Wire existing Adverse Media page to real data. Add timeline view of media coverage per entity.

Acceptance Criteria

System ingests news from 3+ sources, classifies into risk categories with AI, and links to screened entities. <1 hour latency from publication to detection.

## Sprint S-39: Expanded Sanctions Lists (Weeks 9-10)

Objective

Expand from 8 to 30+ sanctions lists to cover 95% of global screening requirements.

Tasks

- Tier 1 (must-have, 10 lists): DFAT (Australia), MAS (Singapore), HKMA (Hong Kong), Japan FSA/MOF, Canada OSFI, South Korea, Brazil COAF, Mexico UIF, India MHA, Taiwan MJIB.

- Tier 2 (important, 10 lists): UAE Central Bank, Saudi Arabia SAMA, Bahrain CBB, Qatar QCB, France Tresor, Germany BaFin sanctions, Netherlands AFM, Belgium NBB, Poland KNF, Czech CNB.

- Tier 3 (completeness, 5+ lists): Interpol Red Notices, FBI Most Wanted, Europol Most Wanted, World Bank Debarment, ADB Sanctions.

- Parser framework: Create generic CSV/XML/JSON parser templates so new lists can be added with minimal code. Each new parser <100 lines.

- Marketplace integration: Each list becomes a marketplace item tenants can enable/disable. Add metadata (update frequency, entity count, jurisdiction).

Acceptance Criteria

30+ lists operational with automated daily/weekly sync. New list addition requires <50 lines of parser code.

## Sprint S-40: Continuous Monitoring (Weeks 11-12)

Objective

Transform AMLIQ from point-in-time screening to continuous compliance monitoring.

Tasks

- Ongoing monitoring registration: API endpoint to register entities for continuous monitoring. Store in ongoing_monitors table (already exists).

- Delta-triggered rescreening: When sanctions lists sync, automatically rescreen all monitored entities against delta (new/modified entries).

- Webhook notifications: When a monitored entity's status changes (new match, score change, delisting), fire webhook to tenant's configured endpoint.

- Email/Slack alerts: Integration with Resend (email) and Slack webhooks for instant compliance team notification.

- Monitoring dashboard: Show all monitored entities, their last screening result, next check date, and status changes over time.

Acceptance Criteria

Entities registered for monitoring are automatically rescreened on every list update. Status changes trigger webhooks within 5 minutes.

## Sprint S-41: Billing Hardening (Weeks 13-14)

Tasks

- Implement seats persistence: Wire POST/GET /seats to actual database. Track seat count per tenant, enforce limits per plan.

- Free-tier fallback: If LS env vars not set, enable a free tier (100 screenings/day, 1 seat) instead of returning 503.

- Move variant IDs to config: Extract hardcoded LemonSqueezy variant IDs to environment variables.

- Implement order_created webhook handler: Currently a no-op. Should create initial billing record.

- Invoice auto-generation: Monthly cron job to generate invoices from usage records.

## Sprint S-42: Case Management v2 (Weeks 15-16)

Tasks

- SLA timers: Configure max resolution time per alert priority. Auto-escalate overdue cases.

- Four-eyes review: Dual-approval workflow for high-risk dispositions. Require second reviewer for Escalated cases.

- Bulk disposition: Select multiple alerts and resolve/dismiss in batch with shared justification.

- Priority queues: Auto-assign cases to analysts based on workload and expertise. Round-robin or skill-based routing.

- Audit trail enhancement: Record all case state transitions with timestamps, actors, and justifications.

## Sprint S-43: Enforcement Actions Database (Weeks 17-18)

Tasks

- Ingest enforcement data from: SEC EDGAR (US), FCA Register (UK), FINMA (Switzerland), BaFin (Germany), ESMA (EU), ASIC (Australia).

- Normalize enforcement records: Entity name, regulator, action type (fine, ban, warning, license revocation), date, amount, jurisdiction.

- Link to screening: When screening an entity, also check enforcement database. Add enforcement evidence to match results.

- API endpoint: GET /enforcement/entity/{id} to retrieve enforcement history.

## Sprint S-44: SDK Packages (Weeks 19-20)

Tasks

- Go SDK: Wrap API client with type-safe request/response structs. Publish to pkg.go.dev.

- Python SDK: Async/sync client with Pydantic models. Publish to PyPI.

- Node.js SDK: TypeScript SDK with full type definitions. Publish to npm.

- Offline mode: Bundle sanctions list data for air-gapped deployment. Weekly/daily list file downloads.

- SDK documentation: Quick-start guides, code samples, API reference for each language.

## Sprint S-45: SAR/STR Report Templates (Weeks 21-22)

Tasks

- US FinCEN SAR template: BSA E-Filing XML format. Auto-populate from case data.

- UK NCA SAR template: Defence Against Money Laundering (DAML) format.

- EU FIU report template: goAML XML format used by UNODC.

- One-click export: From case detail page, generate pre-filled SAR with all screening evidence, alert history, and analyst notes.

## Sprint S-46: Payment Rail Integration (Weeks 23-24)

Tasks

- Stripe integration: Middleware for Stripe Connect that screens payment recipients before transfer.

- SWIFT message screening: Parse MT103/MT202 messages and screen originator/beneficiary.

- Sub-100ms screening mode: Optimized path that uses only Exact + Fuzzy layers for real-time payment screening.

## Sprint S-47: SOC 2 Prep & Security Hardening (Weeks 25-26)

Tasks

- SOC 2 Type II controls: Implement access controls, change management, incident response, backup/recovery procedures.

- Penetration testing: Engage third-party security firm. Fix all critical/high findings.

- Data encryption: Encrypt PII at rest (AES-256). TLS 1.3 in transit. Key rotation.

- Compliance documentation: Security policies, data handling procedures, incident response playbook.

## Sprint S-48: Launch Readiness & QA (Weeks 27-28)

Tasks

- Full regression testing: Run all 321 test files. Fix any failures introduced by Sprints 35-47.

- Performance benchmarking: Validate <50ms p95 with all 6 layers active. Load test at 1K req/sec.

- Documentation update: Sync README, API_REFERENCE, SCREENING_ENGINE docs with actual implementation.

- Staging deployment: Full stack on staging with production-like data. 72-hour soak test.

- Beta customer onboarding: 3 pilot customers with guided setup and feedback collection.

# Part 4: Timeline & Milestones

## Milestone Map

| Month | Sprints | Milestone | What Changes |
| --- | --- | --- | --- |
| Month 1 | S-35, S-36 | 6-Layer Engine | Embedding + Graph layers live. Docs are now truthful. |
| Month 2 | S-37, S-38 | PEP + Media | PEP screening operational. Adverse media pipeline live. |
| Month 3 | S-39, S-40 | Coverage + Monitoring | 30+ sanctions lists. Continuous monitoring live. CREDIBLE WC ALTERNATIVE. |
| Month 4 | S-41, S-42 | Enterprise Ready | Billing production-ready. Case management v2. |
| Month 5 | S-43, S-44 | Enforcement + SDK | Enforcement DB live. SDK packages published. ON-PREM POSSIBLE. |
| Month 6 | S-45, S-46 | Compliance Suite | SAR/STR templates. Payment rail screening. |
| Month 7 | S-47, S-48 | LAUNCH | SOC 2 prep complete. Full QA. Beta customers. PRODUCTION LAUNCH. |

The foundation is strong. 95% of the codebase is production-grade. The gaps are addressable in 14 sprints. By Month 3, AMLIQ becomes a credible World-Check alternative. By Month 7, it surpasses World-Check on technology while closing the data gap to competitive parity.