AMLIQ v2

ENGINEERING SPRINT PLAN

High-Performance Architecture + Audit Remediation

Elasticsearch · Go Goroutines · Redis · pgvector · Real Sanctions Data

8 Sprints · 16 Weeks · 148 Story Points

Prepared: April 1, 2026

For AI-Assisted Implementation

| S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Audit Fix | Elastic | Goroutines | Lists | Cache | Worker | Bench | Harden |

# Table of Contents

# 1. Target Architecture

This sprint plan transforms AMLIQ from a PostgreSQL-only screening system into a high-performance, horizontally scalable platform. The target architecture introduces Elasticsearch as the primary screening index, Redis for caching, and Go goroutines for parallel processing across all 6 matching layers.

## 1.1 Architecture Diagram (Before vs After)

BEFORE (Current):

Request → Handler → Engine.Screen() [sequential loop]

→ for each candidate: Exact → Fuzzy → Phonetic → Token → Embed → Graph

→ PostgreSQL ILIKE query (full table scan on 100k+ entities)

→ Single goroutine, no caching, no pre-filtering

→ Response (~200-500ms for large lists)

AFTER (Target):

Request → Handler → Bloom Filter (instant negative check)

→ Redis Cache HIT? → Return cached result (<1ms)

→ MISS → Elasticsearch multi-field query (phonetic + fuzzy + exact)

→ Returns top-50 candidates with ES scores (<15ms)

→ Fan-out to 6 goroutines (one per matching layer)

→ Exact | Fuzzy | Phonetic | Token | Embedding | Graph [parallel]

→ errgroup.Wait() → collect all evidence (<20ms)

→ WeightedScorer → Confidence + Explanation

→ Redis Cache SET → Response (<35ms p95)

## 1.2 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Search Index | Elasticsearch 8.x | Primary candidate retrieval with phonetic/fuzzy analyzers |
| Primary DB | PostgreSQL 15+ pgvector | Source of truth, embeddings, audit trail, ACID transactions |
| Cache | Redis 7+ | Screening result cache, Bloom filters, rate limiting |
| Backend | Go 1.22 | Goroutines for parallel matchers, channels for fan-out/fan-in |
| Vectors | pgvector HNSW | Embedding similarity search with HNSW index (m=16, ef=256) |
| Monitoring | OpenTelemetry + Prometheus | Distributed tracing, latency histograms, throughput metrics |
| Load Test | k6 | Performance benchmarking with p50/p95/p99 thresholds |

## 1.3 Performance Targets

| Metric | Current | Target | How |
| --- | --- | --- | --- |
| Single screen p95 latency | 200-500ms | <35ms | ES + parallel matchers |
| Batch 1000 entities | ~60s | <5s | Worker pool (16 goroutines) |
| Cache hit ratio | 0% | >80% | Redis + Bloom pre-filter |
| Throughput (req/sec) | ~100 | 5,000+ | Connection pooling + caching |
| Entity index size | 100k | 5M+ | ES sharding + partitioning |
| Memory per screening | Unknown | 0 allocs hot path | sync.Pool reuse |

## 1.4 Critical Rules for AI Implementation

Every file the AI creates or modifies MUST follow these rules. Violations must be caught in code review.

| Rule | Enforcement |
| --- | --- |
| Every file ≤ 100 lines (including blanks) | Split into multiple files. Use composition, not monoliths. |
| Table-driven tests for all Go code | tests := []struct{name string; ...}{...} pattern. No exceptions. |
| No panic() in production code | Return (result, error). Log and propagate errors. |
| Interface max 3 methods | Compose small interfaces. Searcher, Indexer, Syncer — not one big interface. |
| Value objects validate on construction | NewXxx() returns (Xxx, error). No bare struct creation. |
| Context propagation everywhere | First param is ctx context.Context. Always pass cancellation. |
| No hardcoded entity counts or dates | Dynamic from actual data. Audit finding F-09. |
| All external URLs must be verified real | Cross-reference with official government sources. No fabrication. |
| React: Apple HIG + responsive | Test at 375px, 768px, 1024px. Tailwind + Apple color palette. |

# 2. Sprint Details

SPRINT 1: Audit Remediation + Foundation

Goal: Fix all Critical and High findings from the content audit. Establish correct sanctions data, regulatory references, and remove fabricated content.

Duration: 2 weeks (Weeks 1–2)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 1.1 | Remove "40+ lists" claim from all marketing.json, auth.json. Replace with dynamic count from MarketplaceCatalog(). Create helper function ListCount() int. | web/src/i18n/locales/en/marketing.json, auth.json, he/marketing.json, he/auth.json, internal/domain/marketplace_count.go | 3 |
| 1.2 | Rename ListSourceHMRC to ListSourceUKOFSI across entire codebase. Update parser filename hmrc.go → uk_ofsi.go. Update GLOSSARY.md UK section to reference OFSI, FCDO, POCA, MLR 2017. | internal/domain/list_source.go, internal/ingestion/uk_ofsi.go, uk_ofsi_test.go, docs/GLOSSARY.md | 5 |
| 1.3 | Remove fabricated testimonials from marketing.json. Replace testimonials section with "Use Cases" section showing hypothetical compliance scenarios (clearly labeled as examples). | web/src/i18n/locales/en/marketing.json, he/marketing.json | 2 |
| 1.4 | Reword SECURITY.md: SOC 2 section → "SOC 2 Readiness" with disclaimer. GDPR section → "GDPR Design Principles". Remove any language implying certification. | docs/SECURITY.md | 2 |
| 1.5 | Remove FP rate comparison "<5% vs World-Check 95%". Replace with "Designed to minimize false positives through 6-layer weighted scoring" in VISION.md and GLOSSARY.md. | docs/VISION.md, docs/GLOSSARY.md | 2 |
| 1.6 | Update EU regulatory refs: Add AMLD6, AMLA, update GLOSSARY.md with current EU framework. Add FATF 40 Recommendations, grey/black list terminology. | docs/GLOSSARY.md, docs/REGULATORY.md (new) | 3 |
| 1.7 | Replace static EntityCount in marketplace_data.go and marketplace_regional.go with 0 defaults. Add dynamic count population in SyncService after each sync. | internal/domain/marketplace_data.go, marketplace_regional.go, internal/ingestion/sync_count.go | 3 |
| 1.8 | Fix OpenSanctions description, EU source URL (use data.europa.eu), CoE Assembly URL (use data.opensanctions.org), resolve EEAS/EU redundancy. | internal/domain/marketplace_data.go, marketplace_regional.go, docs/GLOSSARY.md | 2 |

Sprint 1 Acceptance Criteria:

All marketing copy reflects real data only. No fabricated testimonials, counts, or compliance claims. All regulatory references verified against official sources. All 4 Critical + 5 High audit findings resolved. CI passes. Total: 22 points.

SPRINT 2: Elasticsearch Integration

Goal: Add Elasticsearch as the primary screening index with phonetic, fuzzy, and exact analyzers. Replace PostgreSQL ILIKE scanning with ES queries.

Duration: 2 weeks (Weeks 3–4)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 2.1 | Create ES client wrapper with connection pool, health check, and retry logic. Use official elasticsearch-go v8 client. Support ES_URL env config. | internal/search/es_client.go, es_client_test.go, internal/config/config.go (add ES_URL) | 3 |
| 2.2 | Define ES index mapping for sanctions entities: exact (keyword), fuzzy (text with standard analyzer), phonetic (text with double_metaphone filter), normalized (text with lowercase + asciifolding). | internal/search/index_mapping.go, index_mapping_test.go | 5 |
| 2.3 | Create Indexer interface { Index(ctx, entities []Entity) error; Delete(ctx, ids []string) error }. Implement ESIndexer with esutil.BulkIndexer (4 workers, 5MB flush, 30s interval). | internal/search/indexer.go, es_indexer.go, es_indexer_test.go | 5 |
| 2.4 | Create Searcher interface { Search(ctx, query ScreenRequest) ([]Candidate, error) }. Implement ESSearcher with multi_match query across exact/fuzzy/phonetic fields, boosted scoring. | internal/search/searcher.go, es_searcher.go, es_searcher_test.go | 8 |
| 2.5 | Wire ES indexing into SyncService: after BulkUpsert to PostgreSQL, also bulk-index into ES. On SoftDelete, also delete from ES index. | internal/ingestion/sync_es.go, sync_es_test.go | 3 |
| 2.6 | Create zero-downtime reindex command: create new index with alias, bulk-reindex from PostgreSQL, swap alias atomically. Add make reindex target. | cmd/reindex/main.go, internal/search/reindexer.go, Makefile | 5 |
| 2.7 | Replace Engine.Screen() candidate retrieval: instead of loading all entities from PostgreSQL, call ESSearcher.Search() to get top-50 candidates. Fall back to PG if ES unavailable. | internal/screening/engine.go, engine_es.go, engine_test.go | 5 |
| 2.8 | Add ES to docker-compose.yml (elasticsearch:8.13.0 with single-node discovery). Add health check. Update Makefile docker-up target. | docker-compose.yml, Makefile | 2 |

Sprint 2 Acceptance Criteria:

Elasticsearch indexes all entities on sync. Screening queries hit ES for candidate retrieval. Single screening latency drops from 200-500ms to <50ms (measured by benchmark test). Graceful fallback to PostgreSQL if ES is down. Zero-downtime reindex works. Total: 36 points.

## 2.1 ES Index Mapping (Exact Code)

The AI must create this exact mapping. The phonetic analyzer uses double_metaphone for cross-language name matching:

// internal/search/index_mapping.go

package search

func SanctionsMapping() map[string]interface{} {

return map[string]interface{}{

"settings": map[string]interface{}{

"number_of_shards": 3,

"number_of_replicas": 1,

"refresh_interval": "5s",

"analysis": map[string]interface{}{

"filter": map[string]interface{}{

"dbl_metaphone": map[string]interface{}{

"type": "phonetic",

"encoder": "double_metaphone",

"replace": false,

},

},

"analyzer": map[string]interface{}{

"phonetic_analyzer": map[string]interface{}{

"tokenizer": "standard",

"filter": []string{"lowercase","dbl_metaphone"},

},

"normalized_analyzer": map[string]interface{}{

"tokenizer": "standard",

"filter": []string{"lowercase","asciifolding"},

},

},

},

},

"mappings": map[string]interface{}{

"properties": map[string]interface{}{

"name_exact":    {"type":"keyword"},

"name_fuzzy":    {"type":"text","analyzer":"standard"},

"name_phonetic": {"type":"text","analyzer":"phonetic_analyzer"},

"name_normalized":{"type":"text","analyzer":"normalized_analyzer"},

"list_id":       {"type":"keyword"},

"entity_type":   {"type":"keyword"},

"identifiers":   {"type":"nested","properties":{

"type":{"type":"keyword"},"value":{"type":"keyword"}}},

"updated_at":    {"type":"date"},

},

},

}

}

## 2.2 ES Search Query Pattern

The multi-field query uses boosted scoring to rank exact matches highest:

// internal/search/es_searcher.go

func (s *ESSearcher) buildQuery(name string) map[string]interface{} {

return map[string]interface{}{

"size": 50,

"query": map[string]interface{}{

"bool": map[string]interface{}{

"should": []interface{}{

map[string]interface{}{"term": map[string]interface{}{

"name_exact": map[string]interface{}{"value": strings.ToLower(name), "boost": 10}}},

map[string]interface{}{"match": map[string]interface{}{

"name_fuzzy": map[string]interface{}{"query": name, "fuzziness": "AUTO", "boost": 5}}},

map[string]interface{}{"match": map[string]interface{}{

"name_phonetic": map[string]interface{}{"query": name, "boost": 3}}},

map[string]interface{}{"match": map[string]interface{}{

"name_normalized": map[string]interface{}{"query": name, "boost": 2}}},

},

"minimum_should_match": 1,

},

},

}

}

SPRINT 3: Goroutine Parallelism + Fan-Out Engine

Goal: Rewrite the screening engine to execute all 6 matching layers in parallel using goroutines, errgroup, and channels.

Duration: 2 weeks (Weeks 5–6)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 3.1 | Create ScreeningContext with sync.Pool for zero-allocation reuse on hot path. Pool pre-allocates evidence slices, name buffers, and score accumulators. | internal/screening/context_pool.go, context_pool_test.go | 5 |
| 3.2 | Refactor Engine.Screen() to use errgroup fan-out: launch 6 goroutines (one per matcher), collect results via channel, aggregate with WeightedScorer. Add context timeout (100ms). | internal/screening/engine_parallel.go, engine_parallel_test.go | 8 |
| 3.3 | Implement early termination: if any matcher produces confidence > tenant threshold, cancel remaining goroutines via context. Short-circuit saves 40-60% latency on obvious matches. | internal/screening/engine_shortcircuit.go, engine_shortcircuit_test.go | 5 |
| 3.4 | Create BatchScreener with configurable worker pool: default 16 goroutines, buffered input channel, result collector. Process batch of 1000 entities in <5s. | internal/screening/batch_pool.go, batch_pool_test.go | 5 |
| 3.5 | Add graceful shutdown to worker pool: context cancellation drains in-flight work, waits up to 30s, then force-exits. Wire into HTTP server shutdown. | internal/screening/pool_shutdown.go, cmd/api/shutdown.go | 3 |
| 3.6 | Benchmark: create Go benchmarks for sequential vs parallel engine on 100, 1000, 10000 candidate sets. Assert parallel is >3x faster. | internal/screening/bench_test.go | 3 |

Sprint 3 Acceptance Criteria:

Engine.Screen() runs all 6 layers in parallel goroutines. Batch screening uses 16-worker pool. Early termination on high-confidence matches. Benchmark proves >3x speedup vs sequential. sync.Pool achieves 0 allocs/op on hot path. Total: 29 points.

## 3.1 Fan-Out Engine Pattern (Exact Code)

// internal/screening/engine_parallel.go

package screening

import (

"context"

"golang.org/x/sync/errgroup"

)

func (e *Engine) ScreenParallel(ctx context.Context, query Entity,

candidates []Entity) ([]MatchResult, error) {

ctx, cancel := context.WithTimeout(ctx, 100*time.Millisecond)

defer cancel()

results := make([]MatchResult, 0, len(candidates))

for _, cand := range candidates {

evidence := make([]MatchEvidence, 0, 6)

var mu sync.Mutex

g, gctx := errgroup.WithContext(ctx)

for _, m := range e.matchers { // [exact,fuzzy,phonetic,token,embed,graph]

m := m // capture

g.Go(func() error {

ev, err := m.Match(gctx, query, cand)

if err != nil { return nil } // soft fail

mu.Lock()

evidence = append(evidence, ev)

mu.Unlock()

return nil

})

}

g.Wait()

score := e.scorer.Score(evidence)

if score > 0 {

results = append(results, NewMatchResult(cand.ID, Confidence(score),

NeedsReview, evidence))

}

}

return results, nil

}

SPRINT 4: Real Sanctions Lists + Parsers

Goal: Add all missing Priority 1 sanctions lists from the audit. Implement parsers for OFAC Non-SDN, SSI, FSE, Australia DFAT, Canada SEMA, Japan MOF, FATF grey/black lists.

Duration: 2 weeks (Weeks 7–8)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 4.1 | Add ListSourceOFACNonSDN, ListSourceOFACSSI, ListSourceOFACFSE to domain enum. Add marketplace entries with REAL verified URLs from treasury.gov. All OFAC lists share the same CSV/XML parser with different source URLs. | internal/domain/list_source.go, internal/domain/marketplace_ofac.go | 3 |
| 4.2 | Create OFAC Consolidated XML parser: parse sanctions_list.xml from OFAC Sanctions List Service (XML based on UN data model). Handle SDN, Non-SDN, SSI, FSE entries. | internal/ingestion/ofac_xml.go, ofac_xml_test.go | 5 |
| 4.3 | Add Australia DFAT parser: CSV from dfat.gov.au/international-relations/security/sanctions/consolidated-list. Parse Name, DOB, Address, Reference fields. | internal/ingestion/au_dfat.go, au_dfat_test.go, internal/domain/marketplace_apac.go | 3 |
| 4.4 | Add Canada SEMA parser: XML from Global Affairs Canada. Parse individual/entity records with aliases and identification documents. | internal/ingestion/ca_sema.go, ca_sema_test.go | 3 |
| 4.5 | Add Japan MOF parser: use OpenSanctions jp_mof_sanctions dataset (CSV). Standard OpenSanctions simple CSV format. | internal/ingestion/jp_mof.go, jp_mof_test.go | 2 |
| 4.6 | Add US BIS Entity List parser: CSV from bis.doc.gov. Parse entity name, country, license requirement, license policy, federal register citation. | internal/ingestion/us_bis_entity.go, us_bis_entity_test.go | 3 |
| 4.7 | Add FATF country risk data source: create FATFRiskProvider that returns grey/black list status per country. Integrate into screening as CountryRiskEnhancer. | internal/screening/fatf_risk.go, fatf_risk_test.go, internal/domain/country_risk.go | 5 |
| 4.8 | Update UK OFSI parser to use new UKSL endpoint (gov.uk/government/publications/the-uk-sanctions-list). Handle new unified format. | internal/ingestion/uk_ofsi.go, uk_ofsi_test.go, internal/ingestion/all_lists.go | 3 |
| 4.9 | Add all new lists to AllMajorLists() in all_lists.go. Add to marketplace catalog. Ensure auto_load.go seeds all new lists on startup. | internal/ingestion/all_lists.go, internal/ingestion/auto_load.go | 2 |

Sprint 4 Acceptance Criteria:

8 new real sanctions lists with working parsers. All URLs verified against official sources. Table-driven tests with sample data from each list. Total actual list count is 24+. Marketing can now honestly claim "24+ Sanctions Lists". FATF country risk integrated into screening. Total: 29 points.

SPRINT 5: Redis Caching + Bloom Filters

Goal: Add Redis caching layer for screening results and Bloom filters for instant negative lookups.

Duration: 2 weeks (Weeks 9–10)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 5.1 | Create Redis client wrapper with connection pool, health check, and retry. Use go-redis/redis/v9. Support REDIS_URL env config with TLS. | internal/cache/redis_client.go, redis_client_test.go, internal/config/config.go | 3 |
| 5.2 | Create ScreenCache interface { Get(ctx, key) (*ScreenResponse, error); Set(ctx, key, resp, ttl) error; Invalidate(ctx, pattern) error }. Implement with Redis. Cache key = SHA256(normalized_name + list_ids + tenant_id). | internal/cache/screen_cache.go, redis_screen_cache.go, redis_screen_cache_test.go | 5 |
| 5.3 | Wire cache into screening handler: check cache before calling Engine.Screen(). On cache hit, return immediately (<1ms). On miss, screen and cache result with 24h TTL. | api/handler_screen_cached.go, handler_screen_cached_test.go | 3 |
| 5.4 | Implement cache invalidation on list sync: when SyncService updates a list, call cache.Invalidate(ctx, "list:" + listID + ":*") to purge affected entries. | internal/ingestion/sync_cache_invalidate.go, sync_cache_invalidate_test.go | 3 |
| 5.5 | Create Bloom filter for negative lookups: populate with all exact normalized names from entities table. Check before ES query. If name NOT in Bloom, skip screening entirely (instant false). | internal/cache/bloom_filter.go, bloom_builder.go, bloom_filter_test.go | 5 |
| 5.6 | Rebuild Bloom filter on list sync: after bulk upsert/delete, regenerate Bloom filter from current entity set. Store in Redis as binary blob. | internal/cache/bloom_rebuild.go, bloom_rebuild_test.go | 3 |
| 5.7 | Add Redis to docker-compose.yml (redis:7-alpine). Add health check. Wire into deps.go initialization. | docker-compose.yml, cmd/api/init_deps.go, api/deps.go | 2 |

Sprint 5 Acceptance Criteria:

Screening results cached in Redis with 24h TTL. Cache invalidated on list sync. Bloom filter provides instant negative for non-matching names. Benchmark shows >80% cache hit ratio on repeated screenings. Total: 24 points.

SPRINT 6: Async Workers + Message Queue

Goal: Refactor background worker to use goroutine pools and channels. Add async batch processing with progress tracking.

Duration: 2 weeks (Weeks 11–12)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 6.1 | Create WorkerPool with configurable concurrency: N goroutines reading from buffered channel, result collector, graceful shutdown with context cancellation. | internal/worker/pool.go, pool_test.go | 5 |
| 6.2 | Refactor batch processor to use WorkerPool: submit entities to pool, collect results, update batch record with progress (processed/total). Report progress via SSE or polling. | internal/worker/batch_worker.go, batch_worker_test.go | 5 |
| 6.3 | Create SyncOrchestrator: sync all enabled lists concurrently (one goroutine per list) with rate limiting per-provider. Use semaphore (chan struct{}) to limit concurrent downloads to 3. | internal/worker/sync_orchestrator.go, sync_orchestrator_test.go | 5 |
| 6.4 | Refactor daily refresh: run tenant refreshes concurrently (4 at a time). Use errgroup with limit. Log per-tenant sync duration. | internal/worker/daily_refresh_parallel.go, daily_refresh_parallel_test.go | 3 |
| 6.5 | Add ongoing monitoring worker: re-screen watched entities against updated lists. Use fan-out to screen multiple entities concurrently. Create alerts on new matches. | internal/worker/ongoing_monitor_worker.go, ongoing_monitor_worker_test.go | 5 |
| 6.6 | Wire worker pool into cmd/worker/main.go: replace sequential ticker loop with concurrent task scheduler. Each task type gets its own goroutine with independent schedule. | cmd/worker/main.go, cmd/worker/task_scheduler.go | 3 |

Sprint 6 Acceptance Criteria:

Worker pool processes batches concurrently. List sync runs 3 concurrent downloads. Daily refresh runs 4 tenants in parallel. Ongoing monitoring re-screens watch lists. All workers support graceful shutdown. Total: 26 points.

SPRINT 7: Performance Benchmarking + Observability

Goal: Add comprehensive benchmarks, load tests, distributed tracing, and latency metrics.

Duration: 2 weeks (Weeks 13–14)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 7.1 | Create Go benchmark suite for screening engine: BenchmarkExactMatch, BenchmarkFuzzyMatch, BenchmarkFullScreen, BenchmarkBatch100, BenchmarkBatch1000. Use testing.B with b.ResetTimer(). | internal/screening/bench_full_test.go, internal/screening/bench_matchers_test.go | 3 |
| 7.2 | Create k6 load test script: ramp from 10 to 500 concurrent users over 5 minutes. Assert p95 < 50ms, p99 < 100ms, error rate < 0.1%. Test both single and batch endpoints. | tests/load/k6_screening.js, tests/load/k6_batch.js, tests/load/run.sh | 5 |
| 7.3 | Add OpenTelemetry tracing: instrument Engine.Screen() with spans per matcher layer. Add trace_id to all log lines. Export to Jaeger (dev) or OTLP (prod). | internal/telemetry/tracer.go, tracer_init.go, internal/screening/engine_traced.go | 5 |
| 7.4 | Add Prometheus metrics: screening_latency_seconds histogram (p50/p95/p99), screening_total counter, cache_hit_ratio gauge, es_query_duration histogram, active_goroutines gauge. | internal/telemetry/metrics.go, metrics_screening.go, api/middleware_metrics.go | 5 |
| 7.5 | Add latency breakdown endpoint: GET /api/v1/debug/latency returns last 1000 screenings with per-layer timing breakdown (exact: 0.1ms, fuzzy: 1ms, phonetic: 2ms, etc.). | api/handler_debug_latency.go, internal/screening/timing_collector.go | 3 |
| 7.6 | Create performance regression CI job: run Go benchmarks on every PR, compare against baseline, fail if any benchmark regresses >10%. Store baseline in benchstat format. | .github/workflows/benchmark.yml, scripts/bench_compare.sh | 3 |

Sprint 7 Acceptance Criteria:

Go benchmarks cover all matchers + full engine. k6 load test confirms p95 < 50ms under 500 concurrent users. OpenTelemetry traces show per-layer timing. Prometheus metrics exported. CI catches performance regressions. Total: 24 points.

SPRINT 8: Hardening + Production Readiness

Goal: Database optimization, connection pooling, pgvector HNSW tuning, and production deployment configuration.

Duration: 2 weeks (Weeks 15–16)

| Story | Task | File(s) to Create/Edit | Points |
| --- | --- | --- | --- |
| 8.1 | Upgrade connection pool: replace database/sql with pgxpool. Set MaxConns=50, MinConns=10, MaxConnLifetime=15m, MaxConnIdleTime=5m. Add health check ping. | internal/storage/pgx/pool.go, pool_health.go, pool_test.go | 3 |
| 8.2 | Add PostgreSQL table partitioning: partition entities table by HASH on list_id (8 partitions). Create per-partition indexes. Migration + backfill script. | migrations/033_partition_entities.up.sql, migrations/034_partition_indexes.up.sql | 5 |
| 8.3 | Tune pgvector HNSW index: CREATE INDEX ON entities USING hnsw (embedding vector_cosine_ops) WITH (m=16, ef_construction=256). Set ef_search=100 at query time. | migrations/035_hnsw_index.up.sql, internal/storage/pgx/entity_embedding.go | 3 |
| 8.4 | Add prepared statement caching: use pgx.PreparedStatement for top-10 most frequent queries (entity search, alert list, screening insert, usage record). Measure query time improvement. | internal/storage/pgx/prepared.go, prepared_test.go | 3 |
| 8.5 | Create Kubernetes manifests: API Deployment (3 replicas, HPA), Worker Deployment (2 replicas), ES StatefulSet (3 nodes), Redis Deployment, PostgreSQL StatefulSet. Resource limits and probes. | deploy/k8s/api.yaml, worker.yaml, elasticsearch.yaml, redis.yaml, postgres.yaml | 5 |
| 8.6 | Create production docker-compose.yml with all services, resource limits, persistent volumes, and TLS configuration. Add make prod-up target. | docker-compose.prod.yml, Makefile, deploy/tls/README.md | 3 |
| 8.7 | Create end-to-end smoke test: seed 10k entities, run 100 screenings, verify latency < 50ms, verify cache hits, verify Bloom filter accuracy, verify ES + PG consistency. | tests/e2e/smoke_test.go, tests/e2e/setup_test.go | 5 |
| 8.8 | Update all documentation: ARCHITECTURE.md with new ES/Redis/goroutine architecture, DEPLOYMENT_CHECKLIST.md with production requirements, SCREENING_ENGINE.md with parallel pipeline. | docs/ARCHITECTURE.md, docs/DEPLOYMENT_CHECKLIST.md, docs/SCREENING_ENGINE.md | 3 |

Sprint 8 Acceptance Criteria:

pgxpool with 50 connections. Entities table partitioned by list_id. HNSW index with m=16, ef=256. Kubernetes manifests for production deployment. E2E smoke test passes. All docs updated. Total: 30 points.

# 3. Complete File Creation Index

Every file the AI must create or modify, organized by package. The AI should create files in this order to resolve dependencies correctly.

## 3.1 New Packages to Create

| Package | Sprint | Purpose |
| --- | --- | --- |
| internal/search/ | Sprint 2 | Elasticsearch client, indexer, searcher, mapping |
| internal/cache/ | Sprint 5 | Redis client, screen cache, Bloom filters |
| internal/worker/ | Sprint 6 | Worker pool, batch worker, sync orchestrator |
| internal/telemetry/ | Sprint 7 | OpenTelemetry tracing, Prometheus metrics |
| cmd/reindex/ | Sprint 2 | Zero-downtime ES reindex command |
| tests/load/ | Sprint 7 | k6 load test scripts |
| tests/e2e/ | Sprint 8 | End-to-end smoke tests |
| deploy/k8s/ | Sprint 8 | Kubernetes production manifests |

## 3.2 Go Dependencies to Add

// go.mod additions

require (

github.com/elastic/go-elasticsearch/v8 v8.13.0

github.com/redis/go-redis/v9 v9.5.0

golang.org/x/sync v0.6.0        // errgroup

go.opentelemetry.io/otel v1.24.0

go.opentelemetry.io/otel/exporters/otlp/otlptrace v1.24.0

github.com/prometheus/client_golang v1.19.0

github.com/jackc/pgx/v5 v5.5.0  // pgxpool upgrade

github.com/bits-and-blooms/bloom/v3 v3.6.0

)

# 4. Testing Requirements

Every file must have a corresponding _test.go file with table-driven tests. The AI must follow this exact pattern:

## 4.1 Table-Driven Test Template

func TestESSearcher_Search(t *testing.T) {

tests := []struct {

name       string

query      string

wantCount  int

wantFirst  string

wantErr    bool

}{

{name: "exact match OFAC", query: "John Smith",

wantCount: 1, wantFirst: "JOHN SMITH"},

{name: "fuzzy match typo", query: "Jon Smyth",

wantCount: 1, wantFirst: "JOHN SMITH"},

{name: "phonetic match", query: "Muhammad",

wantCount: 3, wantFirst: "MOHAMMED"},

{name: "no match clean name", query: "Alice Wonderland",

wantCount: 0, wantFirst: ""},

{name: "empty query", query: "",

wantCount: 0, wantErr: true},

}

for _, tt := range tests {

t.Run(tt.name, func(t *testing.T) {

results, err := searcher.Search(ctx, tt.query)

if tt.wantErr { assert(err != nil); return }

assert(len(results) == tt.wantCount)

if tt.wantFirst != "" {

assert(results[0].Name == tt.wantFirst)

}

})

}

}

## 4.2 Benchmark Test Template

func BenchmarkEngineScreenParallel(b *testing.B) {

engine := setupTestEngine()

candidates := generateCandidates(1000)

query := testEntity("Mohammed Al-Rashidi")

b.ResetTimer()

b.ReportAllocs()

for i := 0; i < b.N; i++ {

_, _ = engine.ScreenParallel(ctx, query, candidates)

}

}

// Expected output:

// BenchmarkEngineScreenParallel-8  5000  230000 ns/op  0 B/op  0 allocs/op

# 5. Sprint Velocity Summary

| Sprint | Theme | Weeks | Points | Key Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Audit Remediation + Foundation | 1–2 | 22 | All audit findings fixed |
| 2 | Elasticsearch Integration | 3–4 | 36 | ES candidate retrieval <15ms |
| 3 | Goroutine Parallelism | 5–6 | 29 | 6-layer parallel engine |
| 4 | Real Sanctions Lists | 7–8 | 29 | 24+ real verified lists |
| 5 | Redis Caching + Bloom | 9–10 | 24 | >80% cache hit ratio |
| 6 | Async Workers | 11–12 | 26 | Concurrent worker pools |
| 7 | Benchmarking + Observability | 13–14 | 24 | p95 < 50ms proven |
| 8 | Hardening + Production | 15–16 | 30 | K8s deploy + E2E tests |
| TOTAL |  | 16 wks | 220 |  |

# 6. Definition of Done

Every story in every sprint must meet ALL of the following criteria before it can be marked complete:

| Criterion | Verification |
| --- | --- |
| Code compiles with zero warnings | go build ./... succeeds |
| All tests pass | go test ./... with -race flag |
| Table-driven test for every function | tests := []struct{...} pattern used |
| Every file ≤ 100 lines | wc -l on every new/modified file |
| No panic() in production code | grep -r "panic(" returns 0 hits (non-test) |
| Context propagation on all public funcs | First param is ctx context.Context |
| No hardcoded URLs, counts, or dates | All from config, DB, or verified constants |
| Interfaces ≤ 3 methods | Code review check |
| Value objects validate on construction | NewXxx() returns (Xxx, error) |
| Benchmark exists for perf-critical paths | Benchmark_* function in _test.go |
| Docker build succeeds | docker build -t aegis-api . passes |
| Documentation updated | Relevant docs/*.md files reflect changes |

End of Sprint Plan

This document provides complete instructions for AI-assisted implementation of the AMLIQ v2 high-performance architecture. Each sprint is self-contained with exact file paths, code patterns, and acceptance criteria.