OpenSyber

Integration Architecture, Market Strategy & Product Roadmap

Comprehensive Strategic Briefing  •  March 2026  •  v1.0

| Market Size | Fortune 500 | Avg Breach Cost | EU AI Act |
| --- | --- | --- | --- |
| $9.1B → $139B by 2034 | 80% running AI agents | $4.88M per AI incident | Enforced August 2026 |

This document synthesises three research sources: a live market intelligence scan (March 2026), a real-world threat analysis of the npm supply chain and AI-powered phishing landscape, and an external enterprise product review — to produce a unified view of OpenSyber's competitive position, critical gaps, and a prioritised six-month roadmap.

# 1. Executive Summary

Strategic verdict:  OpenSyber is architecturally differentiated and market-timed correctly. The product is the only platform that connects IDE-level developer telemetry, multi-cloud AI monitoring, and SIEM forwarding in a single normalised pipeline. No direct competitor covers all three layers. The gap between the current product and enterprise-deployable is bridgeable within 60–90 days with focused hardening work.

## What is working

- 39-integration unified ingestion pipeline with consistent severity normalisation into a single integration_events table

- Strong auth patterns across all paradigms: SigV4, OAuth 2.0, Webhook HMAC, Gateway Token, Service Account — all encrypted AES-256-GCM in Cloudflare KV

- Differentiated footprint: cloud security (GuardDuty, SCC, Security Hub, Sentinel) + AI infrastructure (Bedrock, Azure OpenAI, Vertex AI) + IDE/agent layer (VS Code, Cursor, Claude Code, OpenAI Agents SDK)

- Dual-mode ingestion (EventBridge push + polling fallback) signals production maturity that startups in this space lack

- Event model already routes to Slack, Teams, PagerDuty, and Email — matches how modern SOC tooling operates

## Critical gaps — three dimensions

| Dimension | Top gap | Impact |
| --- | --- | --- |
| Threat coverage | MCP server monitoring — fastest-growing attack surface of 2026, zero coverage today | Lost enterprise deals; Geordie AI and Qualys already shipping here |
| Engineering maturity | No deduplication, no dead-letter queues, no per-integration health SLOs | Dual-mode ingestion creates duplicate alerts; silent drops on throttling erode customer trust |
| Enterprise readiness | No RBAC, no SSO/SCIM, no self-service integration wizards | IT procurement blocker — enterprise security teams will not approve deployment without these controls |

# 2. Market Analysis

The AI agent security market is consolidating in real time. 2026 is the year production deployments replace pilots — and governance tooling is no longer optional.

## 2.1 Market signals

- The agentic AI market is forecast to grow from $9.1 billion in 2026 to $139 billion by 2034 (Fortune Business Insights)

- 80% of Fortune 500 companies are actively running AI agents, most built with low-code/no-code tools with no native security telemetry (Microsoft, February 2026)

- AI-related breaches carry premium costs — global average reached $4.88M in 2024, with AI incidents adding extended dwell time and regulatory penalties

- EU AI Act enforcement began August 2026, creating compliance-driven purchase urgency in regulated industries regardless of ROI conviction

- Gartner identifies AI-specific threats as the #1 emerging risk category for enterprises, with generative AI expanding the attack surface faster than most security teams can respond

## 2.2 Competitive landscape

OpenSyber overlaps with multiple competitor categories simultaneously — which is a strength (no single competitor covers all layers) and a positioning risk (no single buyer category naturally finds the product).

| Competitor | Focus | Strength vs OpenSyber | Gap vs OpenSyber |
| --- | --- | --- | --- |
| Geordie AI | Agent-native security; RSAC 2026 Innovation Sandbox finalist; $6.5M seed | Real-time MCP gateway policy enforcement; Darktrace/Snyk founding team | No IDE monitoring, no SIEM forwarding |
| CyberArk | 25-year PAM incumbent expanding into AI agent identity | Brand trust, enterprise distribution, privileged access expertise | Identity-only — no agent telemetry, no AI framework hooks |
| Qualys TotalAI | MCP server fingerprinting and network discovery (launched March 2026) | Network and host-level MCP server discovery | No IDE monitoring, no AI framework integration, no SIEM forwarding |
| Noma Security | MCP server security; 80+ AI/MLOps integrations | Broad MLOps integration list; MCP-specific launch | No IDE-level monitoring, no SIEM forwarding, no cloud provider depth |
| Cyata | Agentic Security Posture Management; MCP gateway policy control plane | Living agent inventory, real-time policy enforcement, permission analysis | Less observability depth; no developer workflow telemetry |

Competitive moat:  OpenSyber is the only platform connecting IDE-level developer telemetry + multi-cloud AI monitoring + SIEM forwarding in one normalised pipeline. The intersection of all three is the moat — no competitor has built it, and it takes 12–18 months to replicate from scratch.

Existential risk to watch:  Microsoft is building agent observability natively into Azure Monitor and Copilot Studio Admin Centre. If they ship centralized agent governance as a bundled M365 feature, this neutralises the M365 Tenant IQ story for commodity buyers within 12 months.

# 3. The Converging Threat Landscape

Phishing and npm supply chain attacks are no longer separate threat categories — they are one continuous kill chain, and it runs directly through OpenSyber's existing integrations.

## 3.1 The phishing → npm → AI agent kill chain

Critical insight:  The s1ngularity malware (August 2025) specifically targeted AI LLM credentials — Claude tokens, Gemini keys, Copilot sessions — and then used the developer's own AI agent as a reconnaissance tool, sending it a natural-language prompt to enumerate the filesystem. The attacker did not write exploit code. They just sent a prompt.

The kill chain operates in seven stages:

- AI-generated phishing email targets npm maintainer — perfect grammar, no detectable markers, mimics official npm correspondence

- Maintainer credentials and OTP stolen — access to npm publish pipeline obtained

- Malicious package published under the stolen account, or package.json modified in existing high-download package

- Developer (or CI/CD runner) executes npm install — preinstall hook fires before security tools can intercept

- Malware checks for installed AI CLIs (Claude, Gemini, Copilot) and sends a natural-language filesystem enumeration prompt

- AI agent complies — returns full inventory of .env files, credentials, API keys, and configuration files

- Credentials exfiltrated — stolen AWS tokens used to create administrator IAM role within 72 hours (UNC6426, Google Cloud Threat Horizons Report H1 2026)

## 3.2 The npm supply chain incidents — 2025–2026

| Campaign | Date | What happened | Scale |
| --- | --- | --- | --- |
| s1ngularity | Aug 2025 | Compromised Nx packages harvested credentials and hijacked developer AI CLIs for filesystem reconnaissance | 2,349 credentials from 1,079 systems |
| Shai-Hulud 1.0 | Sep 2025 | AI-generated phishing stole npm maintainer credentials. Infected chalk, debug, ansistyles — transitive dependencies for almost everything | 500+ packages, millions of weekly downloads |
| Shai-Hulud 2.0 | Nov 2025 | Self-propagating worm. Moved to preinstall hook; downloaded Bun runtime to bypass Node.js security monitors. Used victim credentials to infect additional packages exponentially | 796 packages, 20M+ weekly downloads |
| PhantomRaven | Oct 25–Feb 26 | 'Slopsquatting' — registering npm package names that LLMs commonly suggest but that do not exist. Remote Dynamic Dependencies bypass static scanners. 4 waves, still active. | 88 packages; 81 still live on npm as of March 2026 |
| UNC6426 | Feb 2026 | Used stolen GitHub tokens from nx breach to abuse GitHub-to-AWS OIDC trust. Created new administrator IAM role. Called 'AI-assisted supply chain abuse' by Google. | AWS admin access in 72 hours |

## 3.3 AI-powered phishing — the new baseline

- 1,265% surge in phishing volume linked to generative AI (industry research, 2026)

- IBM research: AI needed 5 prompts and 5 minutes to build a phishing campaign as effective as one that took human experts 16 hours

- Polymorphic campaigns — thousands of slightly varied emails per run — defeat signature-based filters because no two messages are identical

- The Arup deepfake fraud (2025, $25M loss) has evolved: attackers now compromise internal AI agents to initiate fund transfer requests internally, bypassing the skepticism employees apply to external communications

- NCSC (UK) rated AI-enhanced phishing the number one cyber threat to businesses in 2026

## 3.4 OpenSyber's current coverage of this kill chain

| Threat signal | Status | Via |
| --- | --- | --- |
| npm install terminal command detection | Covered | IDE agent risk scoring |
| GitHub Dependabot / dependency vulnerability alerts | Covered | GitHub integration webhook |
| IAM anomaly after credential theft | Covered | CloudTrail + GuardDuty |
| Outlook mail flow rule / auto-forward detection | Covered | Outlook/Exchange integration |
| Risky sign-ins / MFA anomalies | Covered | Entra ID + Okta |
| AI CLI command intent analysis (malware-hijacked prompts) | Partial | Claude Code hook exists; no semantic analysis layer |
| Malicious package name detection (slopsquatting) | Gap | No npm registry cross-reference |
| Microsoft Defender for Office 365 signals (Safe Links detonation) | Gap | Not processing ThreatIntelligence RecordType from M365 blob pipeline |
| preinstall hook execution detection | Gap | Terminal monitoring does not capture pre-install hooks |
| Kill chain correlation (phishing + IAM + package + IDE in one timeline) | Gap | Data streams exist; cross-stream correlation logic not built |

# 4. Integration Gaps — Priority Ranking

Gaps are ranked by the intersection of market demand signal, competitive urgency, and implementation effort. Gaps flagged by multiple research sources are weighted highest.

## 4.1 Critical gaps — ship within 60 days

| Integration | Why critical | Implementation note |
| --- | --- | --- |
| MCP server monitoring | Fastest-growing attack surface. 53% of MCP servers use static secrets. Qualys and Geordie AI launched here this week. 6-month window before it is a commodity RFP checkbox. | Discover via agent self-reporting + network scan. Log tool invocations. Alert on enumeration spikes and static credentials. |
| Socket.dev npm threat feed | One API call added to the existing npm install risk-scoring path. Closes PhantomRaven, slopsquatting, and Shai-Hulud detection simultaneously. | Cross-reference package name against Socket's malicious package feed before flagging. No new auth flow required. |
| Defender for Office 365 signals | Safe Links detonation + Safe Attachments verdicts are the primary signals for phishing success — not just reporting. Currently missing from the Outlook integration. | Add ThreatIntelligence RecordType processing to existing M365 Tenant IQ blob pipeline. Filter change only — no new authentication. |
| LangSmith / LangGraph / OpenTelemetry | LangChain processed 15 billion traces in 2026. OTEL is becoming the universal telemetry standard adopted by LangSmith, Datadog, and every major AI framework. | Python SDK wrapper (same pattern as OpenAI Agents SDK). OTEL ingestion endpoint covers any framework without custom integration per library. |
| Copilot Studio / no-code agents | 80% of Fortune 500 build agents with Copilot Studio or Agent Builder. Zero native security telemetry. Management Activity API already subscribed. | Extend existing M365 Tenant IQ blob processing to CopilotStudio RecordType. Low effort, very high impact. |

## 4.2 High priority gaps — next quarter

- Wiz Security — now the dominant CSPM. Most enterprises run Wiz alongside GuardDuty. A Wiz webhook fills K8s and container findings that AWS Security Hub misses.

- CrowdStrike Falcon — in 60%+ of enterprise SOCs. Bi-directional integration (receive Falcon findings + forward OpenSyber alerts to Falcon) opens Fortune 1000 procurement conversations.

- ServiceNow — the ITSM standard in regulated industries. Jira alone does not close enterprise deals in financial services, healthcare, or government.

- EU AI Act compliance module — enforcement started August 2026. Risk classification, audit trail export, NIST AI RMF mapping. A billable add-on with high retention.

- Hugging Face + Snyk — AI model supply chain is the next major threat vector. Model provenance tracking correlated with code vulnerability scanning creates a closed loop.

- Kill chain correlation engine — cross-stream rules: phishing (Outlook) + MFA anomaly (Entra) + new package (GitHub) + npm install (IDE) + IAM change (CloudTrail) within one time window = one critical unified incident. No point solution can replicate this.

## 4.3 Strategic / differentiation plays — months 4–6

- Google Gemini for Workspace — completes big-three AI provider coverage alongside Bedrock and Azure OpenAI

- CrewAI / Microsoft AutoGen / Langfuse — multi-agent frameworks gaining rapid adoption; SDK wrapper pattern already proven

- HashiCorp Vault — AI agents reading secrets directly is a growing pattern; Vault audit log integration closes this gap

- MITRE ATLAS mapping — maps all findings to the AI threat taxonomy SOC teams already know; turns alerts into threat intelligence

- Agent registry — centralized cross-source inventory (IDE agents + Copilot + OpenAI SDK + LangSmith + MCP servers) with owner, permissions, and risk profile is the flagship enterprise differentiator

# 5. Engineering Hardening — Production Readiness

The external product review correctly identifies that the gap between 'technically impressive' and 'enterprise-deployable' is not more integrations — it is operational trustworthiness. These items do not add features; they make existing features reliable at scale.

## 5.1 Resilience and reliability (P0)

### Dead-letter queues and retry scheduler

Upstream services throttle. CloudTrail returns 429s. M365 blobs arrive 30 minutes late. Without dead-letter queues, these events are silently dropped and customers see unexplained gaps in their security timeline. Implementation:

- Failed ingest writes to DLQ with: original payload, failure reason, attempt count, next_retry_at

- Exponential backoff on all 39 integration API clients: initial delay 1s, max delay 5 min, max attempts 5, jitter ±20%

- Background cron processes DLQ. After max retries, customer alert with time range of lost events

- Cloudflare Queues is the natural implementation layer on the existing Worker platform

### Global deduplication layer

Dual-mode ingestion (EventBridge push + polling fallback) is creating duplicate events today. At scale this creates alert fatigue that makes the product unusable in a real SOC. Implementation:

- Composite dedup key per integration — e.g. guardduty:{findingId}, cloudtrail:{eventId}, github-delivery:{X-GitHub-Delivery}

- Check KV cache (TTL 2 hours) before INSERT into integration_events

- On cache hit: increment dedup_count on existing record instead of inserting

- All inbound webhooks must also handle duplicate delivery idempotently

### Per-integration health dashboard with SLOs

Customers should not need to file a support ticket to discover that GuardDuty has not synced in 40 minutes. Required SLOs by tier:

| Integration tier | Event latency SLO | Availability SLO | Alert threshold |
| --- | --- | --- | --- |
| Cloud security (GuardDuty, Security Hub, SCC) | ≤ 10 minutes | 99.5% | > 5% breach |
| Identity (Entra ID, Okta) | ≤ 10 minutes | 99.5% | > 5% breach |
| IDE agents | ≤ 6 minutes | 99% | > 10% breach |
| SIEM forwarding (Datadog, Splunk, Loki) | ≤ 30 seconds | 99.9% | > 1% breach |

## 5.2 Multi-tenant isolation (P0)

Risk:  The CREDENTIAL_VAULT KV namespace is described as flat in the current spec. Any KV traversal bug or misconfigured key lookup becomes a cross-tenant credential leak. Namespace isolation is the safe default.

- Every KV key must be prefixed: tenant:{tenantId}:credentials:{integrationSlug}

- Every D1 query on integration_events must include WHERE connectionId IN (SELECT id FROM integration_connections WHERE userId = ?) — no unscoped queries

- High-risk OAuth scope approval workflow: when customer configures SecurityIncident.Read.All, org-wide Security Hub, or IdentityRiskyUser.Read.All, require admin confirmation within the product with a clear disclosure of what data will be accessed

## 5.3 RBAC and SSO/SCIM (P0 — enterprise blocker)

Enterprise IT will not approve deployment without role-based access control and SSO integration. This is not a feature request — it is a procurement prerequisite.

- Three roles: SOC Analyst (read + acknowledge alerts), Integration Engineer (configure integrations, manage credentials), Admin (all access including billing and RBAC management)

- SAML 2.0 / OIDC SSO for enterprise identity provider integration

- SCIM 2.0 provisioning for directory sync (user creation/deactivation tied to IdP)

- Session management: configurable session timeout, IP-based access restrictions for sensitive roles

## 5.4 Integration config versioning and audit trail (P1)

- Every change to integration configuration (credentials, polling interval, event filters, severity mappings) must be versioned with: author, timestamp, previous value, new value

- Immutable audit log queryable by tenant admin — required for SOC 2 Type II evidence and ISO 27001 compliance

- Approval workflow for production credential rotation with dual-approval for high-risk integrations

## 5.5 Platform observability metrics (P1)

- Per-integration metrics exposed via Prometheus-compatible endpoint: error_rate, event_latency_p50, event_latency_p95, events_per_hour, queue_depth

- Internal operations dashboard tracking SLO compliance across all tenants and integrations

- Circuit breaker pattern for degraded upstreams: 3 consecutive 5xx responses opens the circuit, skips polling for 15 minutes, notifies customer via health dashboard

# 6. Product & UX Gaps

Integration platforms win or lose on self-service and operating model, not just integration depth. These gaps are what separate a product that engineers admire from one that enterprises actually buy and renew.

## 6.1 Self-service integration wizards

Adding a new AWS account, Azure tenant, or GitHub organisation today requires manual configuration. Enterprise security teams expect guided onboarding. Each wizard should:

- Generate the required IAM policy JSON, app registration parameters, or webhook configuration as copy-paste-ready scripts

- Walk through verification steps with a built-in connectivity test before saving credentials

- Show exactly what data will be accessed and at what polling frequency, before the customer commits

- Support templated deployment via Terraform / CloudFormation for customers who manage infrastructure as code

## 6.2 Policy and rule engine

All alert routing currently appears hardcoded in the integration pipeline. A user-editable rule engine is essential for customer retention and a key differentiator against generic SIEMs. Requirements:

- Visual rule builder: IF [integration event] MATCHES [conditions] THEN [alert action with priority and channel]

- Cross-stream conditions: allow rules that reference events from multiple integrations (e.g. 'if IDE agent writes to .env AND GitHub reports exposed secret on same repo within 30 minutes')

- Pre-built rule packs: ship 10 opinionated packs on launch — prompt injection patterns, Shai-Hulud indicators, exposed S3 buckets, anomalous Bedrock token usage, MFA bypass sequences, public MCP server exposure

- Rule versioning with rollback: production rule changes require confirmation; previous versions recoverable

## 6.3 Public ingestion API and connector SDK

The platform business model requires two extensibility primitives:

- Public ingestion API — POST /api/v1/ingest lets customers push their own custom events into integration_events, making OpenSyber the central AI and developer security bus for their organisation, not just a read layer over third-party platforms

- Connector SDK — A documented integration pipeline pattern (auth module, normalisation module, polling/webhook handler, error handling) so customers and partners can add new sources without core changes. Essential for the long tail of niche tools, regional cloud providers, and internal SOAR systems

## 6.4 Pre-configured dashboards per use case

- AI Agent Risk Dashboard: active agents by source, command risk distribution, top risky commands, agent-to-file write heatmap

- Cloud AI Usage Dashboard: Bedrock / Azure OpenAI / Vertex token consumption, guardrail blocks timeline, cost projection, model version drift

- Developer Security Dashboard: IDE risky command frequency, npm install anomalies, secret exposure events, CI/CD security scan results

- Tenant Security Score: weighted composite across all connected integrations, trending over time, exportable for board reporting

# 7. Market Positioning

The product currently reads as '39 integrations.' Enterprise buyers do not buy integration counts — they buy solutions to named problems with named budget owners. The same architecture supports three distinct buyer conversations.

## 7.1 Three product personas — same platform, different stories

| Persona | Positioning | Lead with | One-sentence pitch |
| --- | --- | --- | --- |
| CISO | AI Agent Security Platform | Agent registry, MCP monitoring, kill chain correlation, EU AI Act compliance module | Every AI agent in your org is a privileged identity that never sleeps — OpenSyber gives you the first real-time audit trail of everything they touch. |
| DevSecOps Lead | Developer AI Risk Monitor | IDE telemetry, Claude Code / Copilot monitoring, npm threat feed, GitHub secret scanning | Your AI coding assistants can install packages and run terminal commands — OpenSyber tells you exactly what they did, in real time, and alerts you before it becomes a breach. |
| Cloud / Platform Lead | Cloud AI Usage & Guardrails | Bedrock/Azure OpenAI/Vertex monitoring, guardrail alerts, token cost anomalies routed to PagerDuty | When your Bedrock agent triggers a guardrail or your Azure OpenAI costs spike at 3am, OpenSyber pages your on-call before you see it in next month's bill. |

## 7.2 Pricing tier alignment (recommendation)

| Tier | Price signal | Includes | Target buyer |
| --- | --- | --- | --- |
| Free | $0 | IDE monitoring, 1 agent, VS Code / Cursor / Claude Code | Individual developers; top-of-funnel for DevSecOps buyer |
| Pro | per workspace / month | Cloud AI monitoring (Bedrock + Azure OpenAI + Vertex) + IDE up to 5 agents + PagerDuty | Startup and scale-up engineering teams; cloud/platform buyer |
| Team | per seat / month | All cloud + DevOps (GitHub / GitLab / Jira / Linear) + unlimited IDE agents + Slack / Teams | Mid-market DevSecOps teams; DevSecOps buyer |
| Enterprise | annual contract | All integrations + RBAC + SSO/SCIM + compliance module + SLA + dedicated onboarding + custom connectors | Regulated enterprise; CISO buyer |

# 8. Six-Month Roadmap

Sequenced so each phase unlocks the next. Phases 1–2 are prerequisites for enterprise sales; Phases 3–4 expand the addressable market and build long-term moat.

## Phase 1 — Months 1–2: Production hardening

Goal:  Make what exists bulletproof. These items unblock enterprise procurement and eliminate the alert-fatigue issues that appear at scale. None require new integrations.

| # | Task | Why now | Definition of done |
| --- | --- | --- | --- |
| 1 | Dead-letter queues + retry scheduler for all integrations | Silent drops on 429s erode customer trust invisibly | Zero silent drops in test harness simulating 429 storm across 5 integrations |
| 2 | Global deduplication layer on integration_events | Push + polling dual-mode creating duplicate alerts today | EventBridge + polling test for GuardDuty finding yields exactly 1 event |
| 3 | Per-integration health dashboard with SLO tracking | Customers open support tickets to diagnose integration lag | Customer-visible panel shows last sync, error rate, and SLO status for all 39 integrations |
| 4 | Multi-tenant KV namespace isolation and D1 RLS audit | Enterprise procurement blocker; potential cross-tenant data leak | Security review passes; all queries verified scoped by tenantId |
| 5 | Socket.dev npm threat feed integration | Closes slopsquatting / PhantomRaven / Shai-Hulud detection in one API call | npm install of known-malicious package triggers critical alert within 30 seconds |
| 6 | Defender for Office 365 ThreatIntelligence RecordType processing | Missing the primary phishing success signal from existing M365 pipeline | Safe Links detonation events surface as phishing alerts; no new auth required |

## Phase 2 — Months 2–3: Governance and self-service

Goal:  Close the enterprise UX gap. These items enable a self-serve sales motion and unlock contracts with regulated customers.

- RBAC implementation with three roles (SOC Analyst, Integration Engineer, Admin)

- SAML/OIDC SSO integration and SCIM 2.0 provisioning

- Self-service integration wizards for AWS, Azure, M365, and GitHub — guided flows that generate IAM policies and copy-paste verification scripts

- Integration config versioning with immutable audit trail

- Policy and rule engine v1 with 10 pre-built detection packs (prompt injection, Shai-Hulud indicators, exposed S3, anomalous Bedrock usage, MFA bypass)

- Kill chain correlation rules v1: phishing + MFA anomaly within 30 min for same user = critical; npm suspicious install + IAM change within 72 hr for same account = supply chain alert

## Phase 3 — Months 3–4: New integrations

Goal:  Close the critical market gaps before competitors consolidate them. MCP monitoring is the most time-sensitive item.

- MCP server monitoring — discovery, tool invocation logging, static secret detection, enumeration spike alerting

- LangSmith SDK wrapper + OpenTelemetry ingestion endpoint

- Copilot Studio agent monitoring via M365 Management Activity API

- Wiz Security webhook for cloud findings

- AI agent command intent classifier — semantic analysis on Claude Code and IDE agent intercepted commands

## Phase 4 — Months 4–6: Platform and moat

Goal:  Build durable competitive position through compliance, extensibility, and the agent registry differentiator.

- EU AI Act compliance module — risk classification, audit trail export, NIST AI RMF mapping, billable add-on

- CrowdStrike Falcon bi-directional integration

- ServiceNow ITSM incident creation

- Public ingestion API (POST /api/v1/ingest) and connector SDK

- SBOM generation and dependency drift detection from IDE-observed package files

- MITRE ATLAS threat mapping on all findings

- Agent registry — centralized cross-source inventory with owner, permissions, and risk profile

- Google Gemini for Workspace monitoring — completes big-three AI provider coverage

# 9. Appendix — Research Sources

## Market intelligence scan (March 2026)

- CyberArk: 'What's Shaping the AI Agent Security Market in 2026' — January 2026

- Microsoft Security Blog: '80% of Fortune 500 Use Active AI Agents' — February 2026

- Gartner Peer Insights: AI Security and Anomaly Detection market reviews

- Cloud Security Alliance: 'Agentic AI Predictions for 2026' — January 2026

- Geordie AI / Security Boulevard: RSAC 2026 Innovation Sandbox finalist profile — March 2026

- Qualys TotalAI: 'MCP Servers: The New Shadow IT for AI' — March 2026

- Fortune Business Insights: Agentic AI market forecast ($9.1B → $139B, 2026–2034)

- integrate.io: 'Best MCP Gateways and AI Agent Security Tools 2026'

## npm supply chain threat analysis

- The Hacker News: 'UNC6426 Exploits nx npm Supply-Chain Attack to Gain AWS Admin Access in 72 Hours' — March 2026

- Bastion: 'npm Supply Chain Attacks 2026: Defense Guide for SaaS Teams' — February 2026

- Dark Reading: 'Supply Chain Worms in 2026: What Shai-Hulud Taught Attackers' — January 2026

- Endor Labs: 'Return of PhantomRaven: Three New Waves of npm Supply Chain Attacks' — March 2026

- Emily Xiong / Medium: 'Brief History of NPM Supply Chain Attacks in 2025' — January 2026

- Palo Alto Unit 42: Shai-Hulud worm analysis — November 2025

## AI-powered phishing landscape

- StrongestLayer: 'AI-Generated Phishing: The Top Enterprise Threat of 2026' — February 2026

- Just Cyber Security: 'AI-Powered Phishing in 2026: How Attackers Use AI and How to Fight Back' — March 2026

- IBM Security Research: AI phishing campaign efficiency benchmark (5 min vs 16 hr)

- UK NCSC: AI-enhanced phishing rated #1 cyber threat to UK businesses, 2026

## External product review

'OpenSyber Integration Architecture & Market Competitive Analysis' — enterprise application integration and API best practice frameworks, March 2026. Sourced from published enterprise integration guidance including 42coffeecups.com and apidna.ai best-practice series.

— End of Document —